AI STRATEGY PROGRAMME PORTFOLIO

Phase 2: Delivery Programme

February - May 2026

# Executive Summary

This programme portfolio outlines the AI Strategy delivery initiatives planned for Phase 2 (February - May 2026). The programme encompasses five parallel workstreams: Infrastructure Projects, Business Projects, Communications, Resource/Training, and Governance. Four key milestones mark progressive delivery of AI-enabled capabilities across the organisation.

# Programme Timeline Overview

The 4-month delivery programme is structured around monthly milestone gates, with activities progressing from infrastructure foundation through to full operational capability with measurable AI-driven benefits.

| Milestone | Target Date | Success Criteria |
| --- | --- | --- |
| Milestone 1 | End February 2026 | Infrastructure planned & resources selected |
| Milestone 2 | End March 2026 | Initial business projects are live |
| Milestone 3 | End April 2026 | All business projects are live |
| Milestone 4 | End May 2026 | Core processes (prospect, upsell, renew) delivering material AI benefits |

# Workstream 1: Infrastructure Projects

Technical foundation and platform development enabling AI capabilities across the organisation.

## February Deliverables

- Architecture Design: Define technical architecture for AI platform

- Infrastructure Projects Plan: Detailed project planning and resource allocation

## March Deliverables

- Client View: Customer-facing data visualisation and insight platform

- Sector View: Industry-specific analytics and benchmarking capabilities

- Graph Database: Implementation for relationship mapping and knowledge representation

- Acturis Data Extraction: Automated data extraction from core systems

- Unstructured Data Processing: Document and text processing capabilities

## April Deliverables

- Exposing Apps to Colleagues: Internal application deployment and access

- Product View: Product performance and analytics dashboard

- Markets View: Market intelligence and competitive analysis platform

- Microsoft Purview: Data governance and compliance implementation

## May Deliverables

- API Filter (Perudio): External API integration and filtering capabilities

# Workstream 2: Business Projects

AI-powered business applications delivering direct operational value and enhanced client services.

## February Deliverables - Virtual AI Assistants

- Virtual Emma: AI-powered assistant for [specific business function]

- Virtual Science and Tech Expert: AI assistant for technical advisory and knowledge support

- Virtual Matt (Cyber): AI assistant for cybersecurity guidance and risk assessment

- Trial MGA Risk Analysis: Pilot AI-driven risk analysis for Managing General Agent operations

## March Deliverables - Client Intelligence

### Renewals Enhancement

- One Page Client View: Consolidated client intelligence summary

- Next Best Action: AI-recommended actions for client engagement

### Prospecting Capabilities

- Prospecting for Introducers: AI-assisted identification of referral opportunities

- Mass Prospecting: Scaled outreach capability with AI personalisation

- Predicting Strongest Leads: ML-based lead scoring and prioritisation

- Meeting/Call Summaries: Automated transcription and insight extraction

## April Deliverables

- Policy Comparisons: AI-powered policy analysis and comparison tool

- AI Phone Scheduler for SMEs: Automated appointment scheduling for small business clients

## May Deliverables - Planning Phase

Planning and preparation for next phase initiatives:

- Email Management: AI-assisted email triage and response drafting

- Personalised Outreach Content: AI-generated customised marketing content

- Data Room Analysis: AI-powered due diligence and document analysis

- CA x 1000 (Orchestrated Agents): Multi-agent orchestration at scale

- Innovation Pilots: Exploration of emerging AI capabilities

# Workstream 3: Communications

Stakeholder engagement and change management communications supporting AI adoption across the organisation.

| Month | Communications Activities |
| --- | --- |
| February | Update Communications Plan; February communications campaign launch |
| March | March communications; Model colleague showcase (Steve Pring - potential) |
| April | April communications; Continued stakeholder engagement |
| May | May communications; Plan Model client demonstration; Benefits communication |

# Workstream 4: Resource & Training

Building organisational capability and capacity to leverage AI technologies effectively.

## February - Foundation

- Architect Selected: Technical architecture lead appointed

- Trainer Selected: AI training lead identified and onboarded

- Infrastructure Resource Selected: Platform/infrastructure specialist appointed

- Training Audiences: Target groups identified and prioritised

- Training Schedule/Topics: Curriculum developed and scheduled

- Drop-in Clinics: Ad-hoc support sessions established

- First Training Sessions: Initial cohort training delivery

## March - May: Continuous Delivery

- Ongoing Training Sessions: Regular training delivery across all audiences

- Skills development and capability building

- User support and adoption assistance

# Workstream 5: Governance

Programme oversight, financial management, and benefits realisation tracking.

## February - Governance Establishment

- Finance Workshop: Budget and investment planning session

- Budget Approval: Formal sign-off on programme investment

- Benefits Tracking Approach: Methodology and KPIs defined

- Expand Steering Group & Schedule Dates: Governance structure and cadence established

## March - April: Monitoring

- Ongoing Benefits Monitoring: Track progress against defined benefits

- Ongoing Training Monitoring: Track capability development progress

## May - Review & Planning

- Ongoing Benefits Monitoring: Continued tracking

- Ongoing Training Monitoring: Continued tracking

- Report on Benefits Realised: Formal benefits assessment

- Plan Next Phase: Phase 3 planning and initiation

# Initiative Summary by Category

## Virtual AI Assistants (4 Initiatives)

| Initiative | Description | Target |
| --- | --- | --- |
| Virtual Emma | AI-powered business assistant | Feb 2026 |
| Virtual Science & Tech | Technical advisory AI assistant | Feb 2026 |
| Virtual Matt (Cyber) | Cybersecurity guidance assistant | Feb 2026 |
| Model Colleague | AI colleague demonstration (Steve Pring) | Mar 2026 |

## Data & Analytics Platforms (8 Initiatives)

| Initiative | Description | Target |
| --- | --- | --- |
| Client View | Customer data visualisation platform | Mar 2026 |
| Sector View | Industry analytics and benchmarking | Mar 2026 |
| Graph Database | Knowledge graph implementation | Mar 2026 |
| Acturis Data Extraction | Automated data extraction from core systems | Mar 2026 |
| Product View | Product performance analytics | Apr 2026 |
| Markets View | Market intelligence platform | Apr 2026 |
| Microsoft Purview | Data governance implementation | Apr 2026 |
| Unstructured Data | Document and text processing | Mar 2026 |

## Sales & Marketing AI (7 Initiatives)

| Initiative | Description | Target |
| --- | --- | --- |
| One Page Client View | Consolidated client intelligence | Mar 2026 |
| Next Best Action | AI-recommended engagement actions | Mar 2026 |
| Lead Prediction | ML-based lead scoring | Mar 2026 |
| Mass Prospecting | Scaled AI-personalised outreach | Mar 2026 |
| Introducer Prospecting | Referral opportunity identification | Mar 2026 |
| Policy Comparisons | AI-powered policy analysis | Apr 2026 |
| AI Phone Scheduler | Automated SME appointment booking | Apr 2026 |

## Risk & Analysis (2 Initiatives)

| Initiative | Description | Target |
| --- | --- | --- |
| MGA Risk Analysis Trial | AI-driven MGA risk assessment pilot | Feb 2026 |
| Data Room Analysis | AI-powered due diligence (planning) | May 2026 |

## Future Pipeline (May Planning)

| Initiative | Description |
| --- | --- |
| Email Management | AI-assisted email triage and response drafting |
| Personalised Outreach | AI-generated customised marketing content |
| CA x 1000 | Orchestrated multi-agent AI at scale |
| Innovation Pilots | Exploration of emerging AI capabilities |
| API Filter (Perudio) | External API integration capabilities |

# Programme Statistics

| Metric | Count |
| --- | --- |
| Total Initiatives (Live Delivery) | 21+ |
| Virtual AI Assistants | 4 |
| Data & Analytics Platforms | 8 |
| Sales & Marketing AI Tools | 7 |
| Risk & Analysis Tools | 2 |
| Future Pipeline Items | 5+ |
| Programme Duration | 4 months (Feb-May 2026) |
| Key Milestones | 4 |
| Workstreams | 5 |

# Key Dependencies & Risks

## Critical Path Dependencies

- Architecture design completion (Feb) gates all March infrastructure deliverables

- Resource selection (Feb) gates training delivery and technical implementation

- Graph database and data extraction enable Client View and Sector View capabilities

- Budget approval (Feb) gates all programme activities

## Key Assumptions

- Acturis system access and API availability for data extraction

- Perudio API integration feasibility confirmed

- Microsoft Purview licensing and deployment timeline alignment

- Staff availability for training sessions

Document Version 1.0 | Extracted from AI Strategy Milestone Plan

February 2026