# EA Programme — Project Team Proposal

## Enterprise Architecture & AI Strategy: Workshop, Design Assignment, and Programme Delivery

| Property | Value |
| --- | --- |
| Document Title | EA Programme — Project Team Proposal |
| Document Reference | EA-PPM-PT-2026-001 |
| Version | 1.0 |
| Date | 05 February 2026 |
| Status | Draft for Approval |
| Classification | Internal — Commercial in Confidence |
| Engagement | 15 Days — Fixed Price |
| Price | £15,000 All-In |

## VSOM: Direction Setting

### Vision

AI-Augmented Professional Services Excellence — a mid-market insurance broker transformed from manual, siloed operations into a data-driven, AI-augmented, compliance-assured organisation that delivers superior client outcomes through intelligent automation, connected knowledge, and governed innovation.

### Strategy

Deliver the Enterprise Architecture that bridges strategy to execution across three progressive pillars — Foundational Infrastructure, AI Augmentation, and Acceleration with Gen AI — using TOGAF ADM (fast-tracked), ontology-driven modelling, and AI-assisted tooling within a lean, close-knit team structure governed through the SA → EA → CTO hierarchy.

### Objectives

| # | Objective | BSC Alignment |
| --- | --- | --- |
| O1 | Establish the shared architectural vision and model across all stakeholders | Phase A (Vision) |
| O2 | Complete the EA design across four capability layers (Business, Information, AI, Technology) | L2, L3 |
| O3 | Specify the Enterprise Graph as the foundational information architecture | L2, L3, C1 |
| O4 | Translate the AI Strategy Programme (50+ initiatives) into a structured, sequenced programme | P1, F2, F4 |
| O5 | Establish AI governance and the agentic layer architecture for safe, scalable augmentation | P3, L1 |
| O6 | Quantify the manual process reduction path (60% → <=20%) | F4, P1, F2 |

### Metrics

| Metric | Target | Measurement |
| --- | --- | --- |
| EA Architecture Design completeness | 4/4 capability layers designed | Deliverable review |
| Enterprise Graph specification | Implementable (technology selected, schema designed, >=2 data sources mapped) | ADR accepted |
| Programme structure coverage | 50+ initiatives mapped to workstreams with dependencies | Portfolio audit |
| Process automation candidates | >=15 processes catalogued with automation scoring | Business validation |
| Manual process reduction plan | Milestone targets defined (60% → 45% → 30% → <=20%) | Baseline established |
| AI governance | Policy published, deployed agents assessed | Compliance review |

## TOGAF: The INS Framework

### Enterprise Architecture — Right-Sized for INS

This engagement follows TOGAF (The Open Group Architecture Framework) — the world’s most widely adopted EA standard — but fast-tracked and right-sized for a mid-market professional services firm. TOGAF’s Architecture Development Method (ADM) provides the rigour; our approach removes the bureaucracy.

In a large enterprise, TOGAF typically means a dedicated architecture practice of 10-50+ architects, multi-month engagement cycles, formal review boards, and thousands of static artefacts in specialised tooling. That approach would be disproportionate for an organisation of INS’s scale (~800 people, ~£100M turnover, primarily Microsoft stack). The framework would become the work.

### How We Apply TOGAF at INS

Every ADM phase is covered. Nothing is skipped. But the method is compressed, the governance is lean, and the tools are modern:

| TOGAF Phase | What It Covers | How We Deliver It at INS |
| --- | --- | --- |
| Preliminary | Framework, principles, tools, governance | EA Framework Summary + ontology tooling + OAA v6 quality standard — already in place |
| A: Architecture Vision | Scope, stakeholders, high-level vision | 1-day facilitated workshop — decisions in a room in one day because the decision-makers are all present |
| B: Business Architecture | Business capabilities, processes, organisation | BSC strategy cascade (16 objectives, 5 pillars) + process catalogue (top 20) + stakeholder interviews |
| C: Information Systems | Data architecture, application architecture | Enterprise Graph specification + ontology framework (23 ontologies) + data source mapping |
| D: Technology Architecture | Infrastructure, platforms, security | 5 snapshot audits (ALZ, O365, PP, TP, RCSG — 33 artefacts) + 5 ADRs |
| E: Opportunities & Solutions | Options, work packages, build vs. buy | Three pillars framework + 14 PPM epics + dependency analysis |
| F: Migration Planning | Roadmap, sequencing, transition states | Capability roadmap (4/12/24 months) + Phase 2 Gantt + programme design |
| G: Implementation Governance | Conformance, oversight, change control | Steering committee (monthly) + PR-based artefact governance + OAA v6 quality gates |
| H: Change Management | Architecture evolution, versioning | Ontology versioning in GitHub + graph evolution + continuous audit monitoring |

### What Makes the INS Approach Different

Ontology-driven, not document-driven. The architecture exists as machine-readable models connected in a graph — not as static documents that become outdated within months. When one model changes, cross-references are immediately visible. Cross-domain traceability is a graph query, not a meeting.

AI-augmented at every stage. Architecture diagrams generated in minutes (Mermaid), ADRs drafted with AI-assisted options analysis, compliance cross-mappings automated through ontology relationships, BSC alignment validated automatically. Work that would take a team of analysts weeks is done in hours.

Lean governance that fits the team. A small steering committee, direct access to leadership, PR-based artefact review, and Architecture Decision Records — not formal review boards with multi-week approval cycles. Decisions can be made in a room in an afternoon.

Platform-agnostic but Microsoft-aware. The architecture leverages the deep integration benefits of the Microsoft stack (Azure, M365, Entra ID, Purview, Copilot, Power Platform) while keeping the Enterprise Graph on open standards (JSON-LD, schema.org) and selecting AI capabilities on merit, not vendor affinity.

### EA Maturity Trajectory

| Milestone | Maturity Level | What It Means |
| --- | --- | --- |
| Today | Level 1 — Initial | No formal EA, ad hoc technology decisions, no unified data model, ~60% manual processes |
| May 2026 (after this engagement + Phase 2) | Level 2 — Under Development | Architecture process defined, core artefacts produced, governance operational, key decisions documented |
| Feb 2027 | Level 3 — Defined | Architecture practice consistent, Enterprise Graph populated, all audits at v2+, architecture informs all technology decisions |
| Feb 2028 | Level 4 — Managed | Architecture value demonstrated through BSC metrics, continuous assurance operational, manual processes <=20% |

This trajectory is realistic and measurable. Moving from Level 1 to Level 2 in Phase 2 is achievable with a lean team and AI augmentation.

See EA-TOGAF-Rationalisation-v1.md for the full TOGAF definition, phase-by-phase coverage matrix, and detailed maturity assessment.

## 1. The Engagement

A 15-day fixed-price engagement delivering the EA workshop, design assignment, and programme specification for the AI Strategy Programme.

The engagement covers three phases:

| Phase | Focus | Days |
| --- | --- | --- |
| Pre-Workshop | Preparation, audit synthesis, stakeholder briefing, artefact staging | Phase A |
| Workshop | 1-day facilitated EA Vision & Roadmap Workshop | Phase A |
| Design Assignment | Architecture design, graph specification, programme structure, ADRs, BSC implementation map | Phases B-F |

All work is delivered under a single fixed price of £15,000 inclusive of all professional fees, preparation, delivery, tooling, and artefact production. No additional charges.

## 2. The Team

| Role | Scope |
| --- | --- |
| Enterprise & Azure Architect | EA design leadership, TOGAF ADM facilitation, Azure/M365 architecture, platform governance, technology ADRs, compliance-by-design, Enterprise Graph specification, infrastructure assessment |
| AI Engineer / Consultant | AI strategy and agentic layer architecture, ontology modelling, graph schema design, AI governance framework, virtual agent architecture, Copilot adoption planning, AI-assisted artefact production, interactive tooling |

The team operates as a close-knit unit working directly with the steering committee, EA Lead, and business/IT stakeholders. Both roles contribute across all phases — the distinction is domain expertise, not siloed responsibility.

## 3. What We Deliver

### Pre-Workshop Artefacts

| # | Artefact | Description |
| --- | --- | --- |
| PW-1 | Audit Synthesis Pack | Consolidated findings across all 5 audit workstreams (ALZ, O365, PP, TP, RCSG) — current state, gaps, readiness assessment |
| PW-2 | EA Model Visual | Four capability layers diagram prepared for workshop presentation |
| PW-3 | Three Pillars Framework Visual | Foundation → Augmentation → Acceleration progression diagram |
| PW-4 | Enterprise Graph Architecture Visual | Data sources → Graph → Capabilities diagram for workshop demo |
| PW-5 | Ontology Visualiser Demo | Unified registry (6 series, 23 ontologies) configured for live workshop demonstration |
| PW-6 | Workshop Pack | Pre-reading circulation: Context Summary, Wave 1 Priorities, Executive Summary, BSC Strategy Map |

### Workshop Deliverables

| # | Deliverable | Description |
| --- | --- | --- |
| WS-1 | Facilitated 1-Day Workshop | EA Vision & Roadmap Workshop per EA-PPM-WS-2026-001 — 5 sessions covering the EA model, current state, vision, roadmap, and agreement |
| WS-2 | Workshop Decision Record | All agreements, decisions, and constraints captured in markdown and committed to repository |
| WS-3 | Phase 2 Scope Confirmation | Agreed deliverables for Feb-May 2026 mapped to pillars |
| WS-4 | Design Assignment Commission | Signed-off scope for the architecture design phase |
| WS-5 | Priority Process Catalogue (initial) | Top process candidates identified for automation assessment |
| WS-6 | Parking Lot & Actions Register | Unresolved items and assigned follow-up actions with owners and due dates |

### Design Assignment Deliverables

| # | Deliverable | Description |
| --- | --- | --- |
| D1 | EA Architecture Design | Target-state architecture across 4 capability layers (Business, Information, AI, Technology) with current-state mapping and gap analysis per layer |
| D2 | Enterprise Graph Specification | Technology selection (ADR), schema design (Client, Policy, Risk, Compliance, Identity, Product, Market, Process), data source mapping, ontology alignment, deployment architecture |
| D3 | Capability Roadmap | Time-phased roadmap: Phase 2 (4 months), Medium Term (12 months), Long Term (24 months) — mapped to three pillars and BSC objectives |
| D4 | Programme Design | Structured programme with 6 workstreams (WS-A to WS-F), 14 PPM epics, dependency mapping, milestone gates, resource requirements |
| D5 | Process Automation Assessment | Top 20 manual processes catalogued with automation feasibility, priority scoring, and quantified reduction path (60% → 45% → 30% → <=20%) |
| D6 | Technology Stack ADRs (x5) | Architecture Decision Records: Graph Database, AI Platform, Integration Architecture, Data Governance Platform, Compliance Automation Approach |
| D7 | BSC Implementation Map | Complete mapping of 50+ initiatives to BSC objectives, capabilities, dependencies, workstream, phase, and target milestone |
| D8 | Agentic Layer Architecture | Agent catalogue (8 agents), orchestration model, governance framework, progressive autonomy roadmap, graph-connected context design |
| D9 | AI Governance Policy | Framework aligned to UK AI Act, OWASP LLM Top 10, FCA expectations — risk assessment for deployed agents, HITL controls, audit logging |

### Programme Artefacts (Ongoing Reference)

All deliverables are committed to the INS-PPL-AZL repository in the PBS/ folder structure, version-controlled, PR-reviewed, and maintained as living documents. The artefact set provides the foundation for programme execution from Phase 2 onwards.

## 4. Approach

### Phase A: Pre-Workshop

- Review and synthesise all existing audit artefacts (33+ artefacts across ALZ, O365, PP, TP, RCSG)

- Review strategy documents: Context Summary v3.1, Wave 1 Priorities, Extended Portfolio, BSC framework

- Prepare workshop materials: visuals, demo environment, pre-reading pack

- Stakeholder briefing calls where required

- Stage the ontology visualiser with unified registry for live demo

### Phase B: Workshop

- Facilitate the 1-day EA Vision & Roadmap Workshop (EA-PPM-WS-2026-001)

- Session 1: The EA Model (capability layers, Enterprise Graph, TOGAF, live demo)

- Session 2: Where We Are (audits mapped to EA model, manual process problem, gap summary)

- Session 3: The Vision (three pillars framework, capabilities per pillar)

- Session 4: The Roadmap (strategic themes, Phase 2 commitments, constraints)

- Session 5: Agreement (decisions, design assignment commission, actions)

- Real-time capture of decisions and actions in markdown

### Phase C: Design Assignment

- Discover: Deep-dive into current state, stakeholder interviews, process catalogue build, gap analysis synthesis

- Design: EA architecture across 4 layers, Enterprise Graph specification, AI service catalogue, technology ADRs, agentic layer architecture

- Specify: Programme structure, capability roadmap, BSC implementation map, process automation roadmap, final review and presentation

## 5. Working Assumptions

| # | Assumption |
| --- | --- |
| 1 | Stakeholder access is provided for interviews during the design phase (business leads, IT lead, compliance lead) |
| 2 | Existing audit artefacts, strategy documents, and BSC framework are available as inputs |
| 3 | Workshop venue and logistics are arranged by the client |
| 4 | Azure and M365 tenant access is provided where required for audit assessment |
| 5 | Programme governance (SA → EA → CTO hierarchy, steering committee) is in place |
| 6 | All deliverables are committed to the INS-PPL-AZL GitHub repository via PR |
| 7 | Programme execution (Phase 2 delivery) is a separate engagement beyond this proposal |

## 6. What This Enables

This engagement produces the complete architectural and programme foundation for the AI Strategy Programme:

This Engagement                          What It Enables
──────────────────                       ──────────────────────────────────
EA Architecture Design              →    Structured capability build across 4 layers
Enterprise Graph Specification      →    Foundational information architecture for all AI
Programme Design (14 epics)         →    Sequenced, resourced, dependency-mapped delivery
Technology ADRs (x5)                →    Confident technology selection, not ad hoc choices
Process Automation Assessment       →    Quantified path from 60% → <=20% manual
BSC Implementation Map              →    Every initiative traced to strategic value
Agentic Layer Architecture          →    Safe, governed AI agent scale-out
AI Governance Policy                →    Regulatory compliance from day one

The steering committee will have everything needed to commission and govern the Phase 2 programme with clarity on scope, sequence, dependencies, and strategic alignment.

## 7. Commercial Summary

| Item | Detail |
| --- | --- |
| Engagement | EA Workshop, Design Assignment, and Programme Specification |
| Duration | 15 Days |
| Price | £15,000 — Fixed Price, All-In |
| Includes | All professional fees, preparation, workshop facilitation, design work, artefact production, tooling, and repository commits |
| Payment | 30% on commissioning, 30% workshop complete, 40% final delivery (14-day terms) |
| Scope | As defined in this proposal — changes managed via steering committee |

## 8. Acceptance

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Steering Committee Chair |  |  |  |
| EA Lead |  |  |  |
| Programme Manager |  |  |  |

EA-PPM-PT-2026-001 — EA Programme Project Team Proposal v1.0 Classification: Internal — Commercial in Confidence