ENTERPRISE ARCHITECTURE

PPM PORTFOLIO REVIEW & CONTEXT SUMMARY

AI Strategy Programme Portfolio

Phase 2 Delivery (Feb-May 2026) & Extended Horizon

Based on AI Strategy Steering Meeting | 20 November 2025

## Document Control

| Property | Value |
| --- | --- |
| Document Title | Enterprise Architecture PPM Portfolio Review & Context Summary |
| Document Reference | EA-PPM-AIS-2026-001 |
| Version | 3.0 |
| Status | Draft for Review |
| Classification | Internal - Commercial in Confidence |
| Author | Mission Optimisation Team |
| Owner | AI Strategy Steering Committee |
| Last Updated | 04 February 2026 |

### Version History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 20 Nov 2025 | AI Strategy Team | Initial draft based on AI Strategy Steering Meeting outputs |
| 2.0 | 03 Feb 2026 | Mission Optimisation | Extended with full initiatives roadmap; added strategic pillars, themes, and core capabilities framework |
| 2.1 | 03 Feb 2026 | Mission Optimisation | Added pillar-to-capability mapping; strategic value proposition |
| 3.0 | 04 Feb 2026 | Mission Optimisation | Added Balanced Scorecard strategy map; 16 strategic objectives with measures and targets; initiative-to-objective mapping; cause-effect relationships; priority focus areas; corrected timeline references |

### Document Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Document Author |  |  |  |
| Technical Reviewer |  |  |  |
| Business Owner |  |  |  |
| Steering Committee |  |  |  |

### Distribution List

| Name / Role | Organisation | Distribution |
| --- | --- | --- |
| AI Strategy Steering Committee | Executive Leadership | For Approval |
| Programme Management Office | PMO | For Action |
| Enterprise Architecture | Technology | For Review |
| Business Transformation | Operations | For Information |

## Programme Timeline

Programme Start: February 2026 | Phase 2 Delivery: February - May 2026 | Full Horizon: 24 months to February 2028

### Timeline Legend

| Done | <4 mths | <12 mths | <24 mths | Pipeline |
| --- | --- | --- | --- | --- |
| Completed | By May 2026 | By Feb 2027 | By Feb 2028 | Future |

# Executive Summary

This comprehensive programme portfolio captures all AI initiatives identified in the AI Strategy Steering Meeting (November 2025). The roadmap spans a 24-month horizon with 50+ discrete initiatives across 12 capability domains, organised under 5 strategic pillars with 4 cross-cutting themes. A Balanced Scorecard strategy map provides the framework for tracking enterprise impact and ensuring focus on what matters most to the business.

| Programme Metrics | Count |
| --- | --- |
| Total Initiatives Identified | 50+ |
| Strategic Pillars | 5 |
| BSC Strategic Objectives | 16 |
| Cross-Cutting Themes | 4 |
| Core AI Capabilities | 6 |
| Capability Domains | 12 |
| Completed (Done) | 3 |
| Near-term (<4 months) | 15+ |
| Medium-term (<12 months) | 20+ |
| Long-term (<24 months) | 12+ |

# VSOM Strategic Framework

This section presents the Vision-Strategy-Objectives-Metrics (VSOM) framework for the AI Strategy Programme, integrated with Balanced Scorecard perspectives and OKR methodology. The framework provides strategic alignment from enterprise vision through to measurable Phase 2 outcomes, enabling precise initiative scoping and benefits tracking.

| VISION | STRATEGY | OBJECTIVES | METRICS |
| --- | --- | --- | --- |
| Aspirational future state and competitive positioning | Differentiated approaches and resource allocation | SMART goals cascading from strategy (OKRs) | KPIs validating objective achievement (BSC) |

## 1. Strategic Vision

ENTERPRISE VISION "To become a leading AI-augmented professional services organisation that delivers superior mission outcomes, operational excellence, and sustainable competitive advantage through intelligent automation, data-driven decision making, and knowledge-enabled advisory services."

| Vision Element | Description |
| --- | --- |
| Time Horizon | 24 months (Feb 2026 - Feb 2028) with foundational Phase 2 delivery Feb-May 2026 |
| Competitive Positioning | Differentiation through AI-augmented expertise, faster time-to-value, and proactive client intelligence |
| Target Outcome | AI-enabled workforce delivering 40% efficiency gains and measurably improved client outcomes |
| Value Proposition | Intelligent automation of routine processes, AI-augmented advisory excellence, and predictive client insights |

## 2. Strategic Pillars

Five interconnected strategic pillars define the investment focus and capability development priorities:

| S1: CLIENT EXCELLENCE | S2: SALES & GROWTH | S3: OPERATIONAL EFFICIENCY | S4: KNOWLEDGE & ADVISORY | S5: DATA FOUNDATION |
| --- | --- | --- | --- | --- |

| Pillar | Strategic Intent | BSC Alignment | Investment % |
| --- | --- | --- | --- |
| S1: Client Excellence | Deliver superior client understanding and retention through AI-powered intelligence | Customer (C1-C4) | 25% |
| S2: Sales & Growth | Accelerate revenue through intelligent prospecting and sales enablement | Financial (F1) + Customer (C4) | 20% |
| S3: Operational Efficiency | Automate high-volume processes to reduce costs and free capacity | Process (P1-P3) + Financial (F2, F4) | 15% |
| S4: Knowledge & Advisory | Augment workforce with AI assistants and decision support | Learning (L1, L4) + Process (P4) | 15% |
| S5: Data Foundation | Establish robust data infrastructure enabling all AI initiatives | Learning (L2, L3) | 25% |

## 3. Objectives & Key Results (BSC-OKR Alignment)

Strategic objectives defined using OKR methodology, mapped to BSC perspectives. Each Objective has measurable Key Results with Phase 2 and 24-month targets.

FINANCIAL PERSPECTIVE: Enterprise Value Creation

Objective F1: Increase Revenue Growth through AI-Enabled Sales & Retention

| KR | Key Result | Phase 2 Target | 24-Month Target |
| --- | --- | --- | --- |
| KR1.1 | Increase new business conversion rate through AI-assisted prospecting | +5% baseline | +15% |
| KR1.2 | Improve client renewal rate through proactive retention intelligence | 92% renewals | 95% renewals |
| KR1.3 | Increase revenue per client through AI-driven upsell prompts | Baseline set | +10% |

Objective F2: Improve Operating Margin through Intelligent Automation

| KR | Key Result | Phase 2 Target | 24-Month Target |
| --- | --- | --- | --- |
| KR2.1 | Reduce cost per transaction through process automation | -10% | -25% |
| KR2.2 | Achieve target automation rate for high-volume processes | 25% automated | 60% automated |
| KR2.3 | Reduce manual rework through AI-assisted quality checks | -15% rework | -40% rework |

CUSTOMER PERSPECTIVE: Client Value Delivery

Objective C1: Improve Client Retention through Proactive Intelligence

| KR | Key Result | Phase 2 Target | 24-Month Target |
| --- | --- | --- | --- |
| KR1.1 | Deploy Health Check (RAG) scoring for all key clients | Design complete | 80% clients green |
| KR1.2 | Achieve early warning identification rate for at-risk clients | 60% detection | 90% detection |
| KR1.3 | Automate renewal preparation with client history and recommendations | 50% renewals | 100% renewals |

Objective C2: Enhance Client Experience through AI-Augmented Service

| KR | Key Result | Phase 2 Target | 24-Month Target |
| --- | --- | --- | --- |
| KR2.1 | Deploy Virtual AI Assistants (Emma, Matt, Science/Tech) for support | 3 agents live | 5+ agents, 80% adoption |
| KR2.2 | Improve first-contact resolution through AI-assisted responses | Baseline set | 85% FCR |
| KR2.3 | Reduce query response time with AI-assisted triage | <8hr average | <4hr average |

INTERNAL PROCESS PERSPECTIVE: Operational Excellence

Objective P1: Automate High-Volume Processes for Efficiency Gains

| KR | Key Result | Phase 2 Target | 24-Month Target |
| --- | --- | --- | --- |
| KR1.1 | Number of processes with AI automation deployed | 5 processes | 15+ processes |
| KR1.2 | Achieve straight-through processing rate for automated workflows | 40% STP | 70% STP |
| KR1.3 | Reduce manual touchpoints in core processes | -20% | -50% |

Objective P2: Optimise Sales Pipeline through AI-Driven Intelligence

| KR | Key Result | Phase 2 Target | 24-Month Target |
| --- | --- | --- | --- |
| KR2.1 | Deploy lead prediction scoring for all prospects | Model live | +25% conversion |
| KR2.2 | Improve pipeline velocity through AI-assisted prioritisation | +10% | +30% |
| KR2.3 | Deploy mass prospecting and introducer identification | 2 tools live | +15% win rate |

Objective P3: Streamline Compliance through Automated Checking

| KR | Key Result | Phase 2 Target | 24-Month Target |
| --- | --- | --- | --- |
| KR3.1 | Deploy policy comparison tool for compliance checking | Tool live | 90% automated |
| KR3.2 | Reduce audit preparation time through AI-assisted documentation | -25% | -70% |
| KR3.3 | Implement MGA risk analysis for proactive compliance | Pilot complete | -40% findings |

LEARNING & GROWTH PERSPECTIVE: Capability Foundation

Objective L1: Build AI-Ready Workforce through Training & Enablement

| KR | Key Result | Phase 2 Target | 24-Month Target |
| --- | --- | --- | --- |
| KR1.1 | Complete AI training programme rollout to target audiences | 50% trained | 100% trained |
| KR1.2 | Achieve AI tool proficiency score across workforce | 60% proficient | 80% proficient |
| KR1.3 | Active daily users of AI tools and assistants | 40% active | 90% active |

Objective L2: Establish Data Foundation for AI Enablement [CRITICAL PATH]

| KR | Key Result | Phase 2 Target | 24-Month Target |
| --- | --- | --- | --- |
| KR2.1 | Deploy Single View of Client platform with data integration | Platform live | 100% clients |
| KR2.2 | Complete Acturis data extraction and integration | Extraction live | 100% core systems |
| KR2.3 | Deploy Graph Database for relationship mapping | Graph live | 95% data quality |
| KR2.4 | Implement Microsoft Purview for data governance | Purview deployed | Full governance |

Objective L3: Deploy AI Platform Infrastructure

| KR | Key Result | Phase 2 Target | 24-Month Target |
| --- | --- | --- | --- |
| KR3.1 | Deploy Client/Sector/Product/Markets View dashboards | 4 views live | 99.5% uptime |
| KR3.2 | Number of AI models/tools deployed on platform | 8 models | 20+ models |
| KR3.3 | API integration availability for external services | Perudio live | 99% availability |

## 4. Phase 2 Initiative Scoping (Feb-May 2026)

Matrix mapping Phase 2 initiatives to OKR Key Results, enabling precise scoping and success measurement:

| Phase 2 Initiative | Objectives | Key Results Addressed | Phase 2 Success Criteria |
| --- | --- | --- | --- |
| Single View of Clients | L2, C1 | L2-KR2.1, C1-KR1.1 | Platform live with client data integrated |
| Graph Database | L2 | L2-KR2.3 | Graph deployed, relationships mapped |
| Acturis Data Extraction | L2 | L2-KR2.2 | Automated extraction operational |
| Microsoft Purview | L2, P3 | L2-KR2.4, P3-KR3.1 | Governance framework deployed |
| Client/Sector/Product/Markets Views | L3 | L3-KR3.1 | 4 dashboard views operational |
| Virtual Emma | C2, L1 | C2-KR2.1, L1-KR1.3 | Agent live with user adoption |
| Virtual Science/Tech Expert | C2, P4 | C2-KR2.1 | Agent live for technical queries |
| Virtual Matt (Cyber) | C2, P3 | C2-KR2.1, P3-KR3.3 | Agent live for security guidance |
| Training on AI | L1 | L1-KR1.1, L1-KR1.2 | 50% workforce trained |
| Renewal Prep / Renewals | C1, F1 | C1-KR1.3, F1-KR1.2 | Automated prep for 50% renewals |
| Next Best Action | P4, C2 | P4-KR4.1 | Recommendation engine live |
| Predicting Strongest Leads | P2, F1 | P2-KR2.1, F1-KR1.1 | Lead scoring model deployed |
| Mass Prospecting | P2 | P2-KR2.3 | Scaled outreach tool live |
| Prospecting for Introducers | P2, F1 | P2-KR2.3 | Introducer identification live |
| Policy Comparisons | P3, C3 | P3-KR3.1 | Comparison tool deployed |
| MGA Risk Analysis Trial | P3, P4 | P3-KR3.3 | Pilot complete with findings |
| Meeting/Call Summaries | C3, C2 | C3-KR3.3 | 50% interaction coverage |

## 5. Key Metrics Dashboard - Phase 2 Targets

Summary of leading and lagging indicators for Phase 2 (Feb-May 2026) tracking:

| Category | Metric | Baseline | Phase 2 Target | Type |
| --- | --- | --- | --- | --- |
| Foundation | AI Platform Uptime | N/A | 95% | Leading |
| Foundation | Data Integration % | 0% | 60% | Leading |
| Foundation | Staff Trained % | 0% | 50% | Leading |
| Foundation | AI Tools Deployed | 2 | 8 | Leading |
| Process | Processes Automated | 0 | 5 | Leading |
| Process | Manual Touchpoints | Baseline | -20% | Lagging |
| Customer | Virtual Agent Users | 0 | 40% active | Leading |
| Customer | Renewal Prep Coverage | 0% | 50% | Leading |
| Financial | Cost per Transaction | Baseline | -10% | Lagging |
| Financial | Pipeline Velocity | Baseline | +10% | Lagging |

# Balanced Scorecard Strategy Map

The BSC Strategy Map visualises cause-and-effect relationships between objectives across the four perspectives. Investments in Learning & Growth capabilities enable Internal Process improvements, which drive Customer value creation, ultimately delivering Financial results.

## Strategic Vision

"To become an AI-augmented organisation that delivers superior client outcomes, operational excellence, and sustainable competitive advantage through intelligent automation and data-driven decision making."

## Strategy Map: Four Perspectives

The strategy map cascades from Financial outcomes through Customer value, enabled by Internal Process excellence and underpinned by Learning & Growth capabilities. Each objective links to specific AI initiatives.

FINANCIAL PERSPECTIVE

"How do we create value for shareholders and the business?"

| F1 Increase Revenue Growth | F2 Improve Operating Margin | F3 Enhance Asset Utilisation | F4 Reduce Cost-to-Serve |
| --- | --- | --- | --- |

CUSTOMER PERSPECTIVE

"How do clients perceive us and what value do we deliver?"

| C1 Improve Client Retention | C2 Enhance Client Experience | C3 Accelerate Response Times | C4 Deliver Proactive Insights |
| --- | --- | --- | --- |

INTERNAL PROCESS PERSPECTIVE

"What processes must we excel at to deliver client and financial value?"

| P1 Automate High-Volume Processes | P2 Optimise Sales Pipeline | P3 Streamline Compliance | P4 Enhance Decision Quality |
| --- | --- | --- | --- |

LEARNING & GROWTH PERSPECTIVE

"What capabilities, culture, and infrastructure must we develop?"

| L1 Build AI-Ready Workforce | L2 Establish Data Foundation | L3 Deploy AI Platform | L4 Foster Innovation Culture |
| --- | --- | --- | --- |

## Strategy Map: Cause-Effect Relationships

The strategy map illustrates how investments in Learning & Growth capabilities enable Internal Process improvements, which drive Customer value creation, ultimately delivering Financial results. This logic chain ensures all AI initiatives contribute to enterprise outcomes.

| From | Enables | Which Drives | Delivering |
| --- | --- | --- | --- |
| L1: AI-Ready Workforce | P4: Enhanced Decision Quality - Staff can leverage AI assistants effectively | C2: Client Experience - Better informed, faster service | F1: Revenue Growth - Higher win rates and retention |
| L2: Data Foundation | P2: Optimised Sales Pipeline - Single view enables targeted prospecting | C4: Proactive Insights - Anticipate client needs | F1: Revenue Growth - Upsell/cross-sell conversion |
| L3: AI Platform | P1: Automated Processes - Quote, compliance, reporting automation | C3: Faster Response - Reduced cycle times | F2: Operating Margin - Lower processing costs |
| L3: AI Platform | P3: Streamlined Compliance - Automated checks and audits | C1: Client Retention - Consistent, compliant service | F4: Cost-to-Serve - Reduced rework and errors |
| L4: Innovation Culture | P4: Decision Quality - Continuous improvement mindset | C2: Client Experience - Novel solutions | F3: Asset Utilisation - Maximise platform ROI |

## Strategic Objectives: Measures & Targets

Each strategic objective has defined measures and targets to track progress and ensure accountability:

### Financial Perspective Objectives

| Code | Objective | Key Measures | 24-Month Target |
| --- | --- | --- | --- |
| F1 | Increase Revenue Growth | New business conversion rate; Renewal rate; Revenue per client | +15% conversion; 95% renewal; +10% revenue/client |
| F2 | Improve Operating Margin | Cost per transaction; Processing cost ratio; Automation rate | -25% cost/transaction; 60% automation rate |
| F3 | Enhance Asset Utilisation | Platform adoption rate; AI tool utilisation; ROI on AI investment | 80% adoption; 3:1 ROI by Year 3 |
| F4 | Reduce Cost-to-Serve | Error rate; Rework percentage; Manual intervention rate | -50% errors; -40% rework; -60% manual steps |

### Customer Perspective Objectives

| Code | Objective | Key Measures | 24-Month Target |
| --- | --- | --- | --- |
| C1 | Improve Client Retention | Net retention rate; Client health score (RAG); At-risk identification rate | 95% retention; 80% green; 90% early warning |
| C2 | Enhance Client Experience | NPS score; First-contact resolution; Service quality rating | +20 NPS; 85% FCR; 4.5/5 rating |
| C3 | Accelerate Response Times | Quote turnaround time; Query response time; Renewal cycle time | -50% quote time; <4hr response; -30% cycle |
| C4 | Deliver Proactive Insights | Insights delivered per client; Insight acceptance rate; Value attributed | 12/year; 40% acted upon; £measurable value |

### Internal Process Perspective Objectives

| Code | Objective | Key Measures | 24-Month Target |
| --- | --- | --- | --- |
| P1 | Automate High-Volume Processes | Processes automated; Straight-through processing rate; Manual touchpoints | 15+ processes; 70% STP; -50% touchpoints |
| P2 | Optimise Sales Pipeline | Lead-to-opportunity conversion; Pipeline velocity; Win rate | +25% conversion; +30% velocity; +15% wins |
| P3 | Streamline Compliance | Compliance check automation; Audit preparation time; Finding rate | 90% automated; -70% prep time; -40% findings |
| P4 | Enhance Decision Quality | AI-assisted decisions; Decision accuracy; Time to decision | 50% AI-assisted; +20% accuracy; -40% time |

### Learning & Growth Perspective Objectives

| Code | Objective | Key Measures | 24-Month Target |
| --- | --- | --- | --- |
| L1 | Build AI-Ready Workforce | AI training completion; Tool proficiency score; Active AI users | 100% trained; 80% proficient; 90% active |
| L2 | Establish Data Foundation | Data quality score; Integration completeness; Single view coverage | 95% quality; 100% core systems; 100% clients |
| L3 | Deploy AI Platform | Platform uptime; Models deployed; API availability | 99.5% uptime; 20+ models; 99% availability |
| L4 | Foster Innovation Culture | Ideas submitted; Experiments run; Innovations deployed | 100+ ideas; 20 experiments; 10 deployments |

## Initiative to Strategic Objective Mapping

Each initiative contributes to one or more strategic objectives. This mapping ensures portfolio coherence and enables impact tracking:

### Learning & Growth Enablers (Foundation Layer)

| Initiative | Primary Objective | Secondary Impact |
| --- | --- | --- |
| Training on AI | L1: Build AI-Ready Workforce | L4: Innovation Culture |
| Prompt Builder | L1: Build AI-Ready Workforce | L4: Innovation Culture |
| Graph Database | L2: Establish Data Foundation | L3: Deploy AI Platform |
| Acturis Data Extraction | L2: Establish Data Foundation | P1: Automate Processes |
| Unstructured Data Processing | L2: Establish Data Foundation | L3: Deploy AI Platform |
| Microsoft Purview | L2: Establish Data Foundation | P3: Streamline Compliance |
| Client/Sector/Product/Markets Views | L3: Deploy AI Platform | P4: Decision Quality |
| API Integration (Perudio) | L3: Deploy AI Platform | P1: Automate Processes |
| Role Playing (Simulations) | L1: Build AI-Ready Workforce | L4: Innovation Culture |

### Internal Process Initiatives

| Initiative | Primary Objective | Secondary Impact |
| --- | --- | --- |
| Auto-entry for Quotes | P1: Automate High-Volume Processes | C3: Accelerate Response |
| Rekeying in Multiple Portals | P1: Automate High-Volume Processes | F4: Reduce Cost-to-Serve |
| Bordereaux Reporting | P1: Automate High-Volume Processes | P3: Streamline Compliance |
| Mass Prospecting | P2: Optimise Sales Pipeline | F1: Revenue Growth |
| Predicting Strongest Leads | P2: Optimise Sales Pipeline | P4: Decision Quality |
| Prospecting for Introducers | P2: Optimise Sales Pipeline | F1: Revenue Growth |
| Policy Comparisons | P3: Streamline Compliance | C3: Accelerate Response |
| Compliance Checks | P3: Streamline Compliance | F4: Reduce Cost-to-Serve |
| Monthly Audits | P3: Streamline Compliance | P1: Automate Processes |
| Next Best Action | P4: Enhance Decision Quality | C2: Client Experience |
| MGA Risk Analysis | P4: Enhance Decision Quality | P3: Streamline Compliance |
| Data Room Analysis | P4: Enhance Decision Quality | F1: Revenue Growth |

### Customer Value Initiatives

| Initiative | Primary Objective | Secondary Impact |
| --- | --- | --- |
| Health Check (RAG) | C1: Improve Client Retention | C4: Proactive Insights |
| Renewal Prep / Renewals | C1: Improve Client Retention | F1: Revenue Growth |
| Virtual Emma/Matt/Science | C2: Enhance Client Experience | C3: Accelerate Response |
| Meeting/Call Summaries | C2: Enhance Client Experience | P4: Decision Quality |
| Email Responder/Summariser | C3: Accelerate Response Times | P1: Automate Processes |
| AI Phone Scheduler | C3: Accelerate Response Times | C2: Client Experience |
| Single View of Clients | C4: Deliver Proactive Insights | P2: Optimise Pipeline |
| Client Interest Topics/Insights | C4: Deliver Proactive Insights | C1: Client Retention |
| Upselling Prompts | C4: Deliver Proactive Insights | F1: Revenue Growth |
| Industry Insights | C4: Deliver Proactive Insights | C2: Client Experience |

## What Matters Most: Priority Focus Areas

Based on strategy map analysis, the following objectives and initiatives have the highest enterprise impact and should receive priority focus:

| Priority | Critical Objective | Rationale | Key Initiatives |
| --- | --- | --- | --- |
| 1. HIGHEST | L2: Establish Data Foundation | Enables 80% of all other initiatives; foundation for AI platform | Graph DB, Acturis Extract, Purview, Single View |
| 2. HIGH | C1: Improve Client Retention | Direct revenue protection; highest ROI potential | Renewals, Health Check, Next Best Action |
| 3. HIGH | P2: Optimise Sales Pipeline | Revenue growth driver; competitive differentiation | Lead Prediction, Mass Prospecting, Introducers |
| 4. MEDIUM | L1: Build AI-Ready Workforce | Adoption enabler; change management critical | Training on AI, Virtual Agents rollout |
| 5. MEDIUM | P1: Automate High-Volume | Cost reduction; capacity release for growth | Auto-entry, Bordereaux, Portal rekeying |

### Investment Priority by BSC Perspective

| Financial | Customer | Process | Learning |
| --- | --- | --- | --- |
| Outcome Focus Measure success but don't directly invest here - these are lagging indicators | Value Focus 35% of initiative investment - where client value is created | Efficiency Focus 25% of initiative investment - process improvement | Foundation Focus 40% of initiative investment - essential enablers |

# Strategic Framework

The AI Strategy Programme is structured around five strategic pillars, underpinned by four cross-cutting themes and enabled by six core AI capabilities. This framework ensures coherent investment prioritisation, capability development, and value realisation across the portfolio.

## Strategic Pillars

Five pillars define the primary value streams and strategic focus areas for AI investment:

| CLIENT EXCELLENCE | SALES & GROWTH | OPERATIONAL EFFICIENCY | KNOWLEDGE & ADVISORY | DATA FOUNDATION |
| --- | --- | --- | --- | --- |

| Pillar | Strategic Intent | Capability Domains |
| --- | --- | --- |
| 1. Client Excellence | Deliver superior client understanding, engagement, and retention through AI-powered intelligence and proactive service delivery | Client Intelligence & Analytics, Renewals & Client Retention |
| 2. Sales & Growth | Accelerate revenue growth through intelligent prospecting, lead optimisation, and AI-enhanced sales enablement | Prospecting & Sales Development, Campaigns |
| 3. Operational Efficiency | Automate high-volume, repetitive processes to reduce costs, improve accuracy, and free capacity for value-adding activities | Quotes & Underwriting, Claims Processing, Reporting & Administration, Policy & Compliance |
| 4. Knowledge & Advisory | Augment workforce expertise with AI-powered knowledge assistants, training tools, and decision support systems | Virtual AI Agents, AI Tools & Enablers, Risk Analysis & Due Diligence |
| 5. Data Foundation | Establish robust data infrastructure, governance, and integration capabilities to enable all AI initiatives | Infrastructure & Data Platforms, Communications & Productivity |

## Cross-Cutting Themes

Four themes span all pillars and inform capability development, ensuring coherent architecture and maximised reuse:

| Data-Driven Decisions | Intelligent Automation | Workforce Augmentation | Compliance by Design |
| --- | --- | --- | --- |
| Embed analytics and AI-generated insights into decision points across all business processes | Apply AI to automate routine tasks, reduce manual effort, and improve process consistency | Enhance human capabilities with AI assistants, tools, and knowledge systems | Build governance, audit, and regulatory compliance into AI solutions from inception |

## Core AI Capabilities

Six foundational AI capabilities underpin the initiatives and will be developed as reusable platform services:

| Capability | Description | Example Applications |
| --- | --- | --- |
| Natural Language Processing | Extract meaning, summarise, and generate text from documents, emails, and conversations | Email responder, meeting summaries, policy comparisons, document analysis |
| Predictive Analytics | Apply machine learning to forecast outcomes, score leads, and identify patterns | Lead prediction, client health check (RAG), claims analysis, renewal likelihood |
| Knowledge Graphs | Model relationships between entities to enable semantic search and connection discovery | Client connections, introducer networks, single view of client, warm introductions |
| Conversational AI | Deploy AI assistants capable of natural dialogue for guidance and task completion | Virtual Emma, Virtual Matt (Cyber), Virtual Science/Tech Expert, client query tool |
| Document Intelligence | Analyse, compare, and extract structured data from unstructured documents | Policy comparisons, data room analysis, auto-entry for quotes, bordereaux processing |
| Process Automation | Orchestrate end-to-end workflows combining AI decisions with system integrations | Rekeying in portals, automatic responses, chasing underwriters, compliance checks |

# Phase 2 Priority Initiatives (Feb-May 2026)

The following initiatives are targeted for delivery within Phase 2 (<4 months from programme start). These form the core deliverables for the February-May 2026 delivery period, aligned to strategic objectives.

| Virtual Agents | Client & Sales | Infrastructure |
| --- | --- | --- |
| • Virtual Emma • Virtual Science/Tech • Virtual Matt (Cyber) • Training on AI → Objectives: L1, C2 | • Single View of Clients • Renewals • Renewal Prep • Next Best Action → Objectives: C1, C4, P4 | • Client View • Sector View • Graph Database • Acturis Extraction → Objectives: L2, L3 |
| Prospecting | Analysis | Productivity |
| • Prospecting for Introducers • Mass Prospecting • Predicting Leads → Objectives: P2, F1 | • Policy Comparisons • MGA Risk Analysis Trial → Objectives: P3, P4 | • Meeting/Call Summaries • Product View • Markets View • Microsoft Purview → Objectives: L2, L3, C2 |

## Phase 2 Milestones

| Milestone | Target | Success Criteria |
| --- | --- | --- |
| M1 | End February 2026 | Infrastructure planned, resources selected, governance established (L2, L3 initiated) |
| M2 | End March 2026 | Initial business projects live - Virtual Agents, Client View, Renewals (C1, C2, L1 progress) |
| M3 | End April 2026 | All Phase 2 business projects operational (P2, P3, P4 progress) |
| M4 | End May 2026 | Core processes delivering material AI benefits (F1, F2 early indicators) |

# Initiative Timeline Summary

## Completed Initiatives

- Meeting Recorder - Automated transcription operational (→ C2, P4)

- Prompt Builder - Self-service prompt creation tool deployed (→ L1, L4)

## Near-Term (<4 months) - Phase 2 Focus

Target: February - May 2026

- Virtual Agents: Emma, Science/Tech Expert, Matt (Cyber), AI Training → L1, C2

- Client Intelligence: Single View of Clients across P& → C4, L2

- Renewals: Renewal Prep, Renewals automation, Next Best Action → C1, P4

- Prospecting: Introducers, Mass Prospecting, Lead Prediction → P2, F1

- Analysis: Policy Comparisons, MGA Risk Analysis Trial → P3, P4

- Infrastructure: All platform builds (Views, Graph DB, Purview) → L2, L3

## Medium-Term (<12 months)

Target: By February 2027

- Client Intelligence: Query Tool, AI Data Queries, Client Interests, Health Check (RAG) → C1, C4

- Renewals: Upselling Prompts, Industry Insights → C4, F1

- Prospecting: Campaigns, Sectors, Sourcing, Personalised Content → P2, F1

- Communications: Email Responder/Summariser, AI Phone Scheduler → C3, P1

- Quotes & Compliance: Auto-entry, Claims History, Compliance Checks → P1, P3

## Long-Term (<24 months)

Target: By February 2028

- Client Intelligence: Identifying Client Connections (network analysis) → C4, P2

- Renewals: Seamless Advice integration → C1, C2

- Prospecting: Warm Introductions → P2, F1

- Communications: Automatic Responses (80/20 model) → C3, P1, F4

- Quotes: Chasing Underwriters, Multi-portal Rekeying → P1, F4

- Compliance: Monthly Audits automation → P3, F4

- Analysis: Business Plan Creation for Acquisitions → P4, F1

Enterprise Architecture PPM Portfolio Review & Context Summary

Document Reference: EA-PPM-AIS-2026-001 | Version 3.0

Classification: Internal - Commercial in Confidence